**Release and Sprint Plans**

**Team Number**

|  |  |
| --- | --- |
| Student Number | Team Member Name |
| N8865426 | Aidan Lamb |
|  |  |
|  |  |
|  |  |
|  |  |
|  |  |

Tutor:

Version:

Date:

**Table of Contents**

[Release Plan 1](#_Toc426554714)

[Release 1 1](#_Toc426554715)

[Feature Title 1 1](#_Toc426554716)

[Feature Title 2 1](#_Toc426554717)

[Release 2 1](#_Toc426554718)

[Feature Title 1 1](#_Toc426554719)

[Feature Title 2 1](#_Toc426554720)

[Release 3 2](#_Toc426554721)

[Feature Title 1 2](#_Toc426554722)

[Feature Title 2 2](#_Toc426554723)

[Delivery Schedule 2](#_Toc426554724)

[Estimated Velocity: 2](#_Toc426554725)

[Sprint Plan 3](#_Toc426554726)

[Sprint 1 3](#_Toc426554727)

[Current Velocity: 3](#_Toc426554728)

[Story ID: Title 3](#_Toc426554729)

[Story ID: Title 3](#_Toc426554730)

[Story ID: Title 3](#_Toc426554731)

Release Plan

# Release 1

Delivery date: 29th September, 2017 Total Story Points: 53

This release will enable the client (administrator) to setup the database and modify it before users are introduced to the system. It will also allow the administrator to update information in the webpage for each user.

Release 1 will also include creating a welcome page, which has the functionality of guests being able to register for an account, or being able to log in to their existing account. It will then display a page with relevant information for the user.

## Database

Developers will create the background architecture necessary as a platform for the system to be built on.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| 42 | Database creation | 32 |
|  |  |  |
|  | Story Point Sub-Total: | 32 |

## Admin Functionality

This feature will allow for an administrator to begin adding and editing items to the database before it is released for users.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| 52 | Administrator Login | 4 |
| 36 | Administrator Account Creation | 4 |
| 53 | Population and Maintenance of the Database | 8 |
| 2 | City Map Uploading | 2 |
|  | Story Point Sub-Total: | 18 |

# 

## Welcome Page

A welcome page must be accessible to any guest. This is to show the guest what we offer and the information they can view when they sign up.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| 1 | Guest – Welcome Page | 1 |
|  | Story Point Sub-Total: | 1 |

## Login Portal

A guest should be able to find the login portal. This is to allow them to login to view information specific to their user group.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| 2 | Guest – Login Portal | 1 |
|  |  |  |
|  | Story Point Sub-Total: | 1 |

## Registration Portal

A guest should be able to find the registration portal. This is so they can register to the website and join the user group that is applicable to them.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| 4 | Guest – Registration Portal | 1 |
|  |  |  |
|  | Story Point Sub-Total: | 1 |

# Release 2

Delivery date: 1st November, 2017 Total Story Points:

Creates modules that allows each user to view the data relevant to their user group. Also a map must be able to be found and brief information about other major capital cities.

## View Data

Short paragraph summarising this feature and its business value.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
|  |  |  |
|  | Story Point Sub-Total: |  |

## View Map of City and Country

Short paragraph summarising this feature and its business value.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
|  |  |  |
|  |  |  |
|  | Story Point Sub-Total: |  |

# Release 3

Delivery date: October 25th, 2017

Expanding to allow for real-time information, such as city bus timetables, metro rail services, government offices, courier services, travel services, educational services, health services and business services.

## Expanding System

Short paragraph summarising this feature and its business value.

|  |  |  |
| --- | --- | --- |
| Story ID | Story Title | Story Points |
| 41 | System Information Type Expansion | 8 |
| 17 | Tourist – Information about Transport | 4 |
|  | Story Point Sub-Total: |  |

Total Story Points:

# 

# Delivery Schedule

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Week 6 | Week 7 | Week 8 | Week 9 | Week 10 | Week 11 | Week 12 | Week 13 |
| Sprint 1 | | | | Sprint 2 | | | |
| Release 1 | | | | Release 2 | | | | |

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Week 14 |  | Week 15 |  |  |  |  |  |
| Sprint 3 | | | |  | |  | |
| Release 3 | | | | | | | |

## Estimated Velocity:

Sprint Plan

# Sprint 1

Total Story Points: 53 Total Hours:

## Current Velocity: 33

## Story ID: Database creation

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T01 | Setup Django server | 1 hour |  |
| T02 | Configure SQLite | 1 hour |  |
| T03 | Create tables in database | 2 hours |  |
| T04 | Create constraints for fields | 6 hours |  |
| T05 | Create default admin account for client | 0.5 hours |  |
|  | Verify story is complete | 1 hour |  |
|  | Story Points: Total Hours: |  |  |

## Story ID: Administrator Account Creation

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 5 | Create a page for administrator account creation form | 1 hour |  |
| 6 | Write SQL query for generating admin accounts | 1 hour |  |
|  | Verify story is complete 1 hour | 1 hour |  |
|  | Story Points: Total Hours: |  |  |

## Story ID: Administrator Login

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 7 | Create a page for administrator login | 1 hour |  |
|  | Verify story is complete | 1 hour |  |
|  |  |  |  |
|  | Story Points: Total Hours: |  |  |

## Story ID: Welcome Page

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| 8 | Create a welcome page with links to login, etc | 1 hour |  |
| 9 | Make accessible from all pages | 1 hour |  |
|  | Verify story is complete | 1 hour |  |
|  | Story Points: Total Hours: |  |  |

## Story ID: Population and Maintenance of the Database

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
|  | Insert skeleton data where necessary | 1 hour |  |
|  | Create forms for creating new entries for entities | 1 hour |  |
|  | Write SQL queries for creating new entities | 4 hours |  |
|  | Verify story is complete | 1 hour |  |
|  | Story Points: Total Hours: |  |  |

## Story ID: City Map Uploading

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
|  | Create a file that stores map data | 1 hour |  |
|  | Create a form to upload a map | 1 hour |  |
|  | Verify story is complete | 1 hour |  |
|  | Story Points: Total Hours: |  |  |

## Story ID: Guest – Login Portal

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
|  | Create a page with a login form | 1 hour |  |
|  | Verify story is complete | 1 hour |  |
|  |  |  |  |
|  | Story Points: Total Hours: |  |  |

## Story ID: Guest - Registration Portal

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
|  | Create a page with an account registration form | 1 hour |  |
|  | Verify story is complete | 1 hour |  |
|  |  |  |  |
|  | Story Points: Total Hours: |  |  |