Sprint Plan 2

Total Story Point: 36 Total Hours:

Current Velocity:

S05 Guest – Summary Page

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T01 | Create HTML template for page | 0.5 |  |
| T02 | CSS style the website and integrate a logout applet | 2 |  |
| T03 | Add buttons to switch between users | 1 |  |
| T04 | Add map functionality | 1 |  |
| T05 | Setup SQL readback box | 1 |  |
| T06 | Verify Story is complete | 1 |  |
|  | Story Points: Total Hours: | 5.5 |  |

S06 Student – City Information

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T07 | Populate database with information | 3 |  |
| T08 | Setup sql enquires | 1 |  |
| T09 | Set up buttons | 2 |  |
| T10 |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  | Story Points: Total Hours: |  |  |

S07 Student – weather information for cities

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T11 | Populate database with information | 3 |  |
| T12 | Setup sql enquires | 1 |  |
| T13 | Mark out map | 2 |  |
| T14 | Set up buttons | 1 |  |
|  |  |  |  |
|  |  |  |  |
|  | Story Points: Total Hours: |  |  |

S08 Student – Library Information

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T15 | Populate database with information | 3 |  |
| T16 | Setup sql enquires | 1 |  |
| T17 | Mark out map | 2 |  |
| T18 | Set up buttons | 1 |  |
|  |  |  |  |
|  |  |  |  |
|  | Story Points: Total Hours: |  |  |

S10 Student – University Information

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T19 | Populate database with information | 3 |  |
| T20 | Setup sql enquires | 1 |  |
| T21 | Mark out map | 2 |  |
| T22 | Set up buttons | 1 |  |
|  |  |  |  |
|  |  |  |  |
|  | Story Points: Total Hours: |  |  |

S15 Tourist – Information about hotels

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T23 | Populate database with information | 3 |  |
| T24 | Setup sql enquires | 1 |  |
| T25 | Mark out map | 2 |  |
| T26 | Set up buttons | 1 |  |
|  |  |  |  |
|  |  |  |  |
|  | Story Points: Total Hours: |  |  |

S23 Business – Information on hotels

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T27 | Populate database with information | 3 |  |
| T28 | Setup sql enquires | 1 |  |
| T29 | Mark out map | 2 |  |
| T30 | Set up buttons | 1 |  |
|  |  |  |  |
|  |  |  |  |
|  | Story Points: Total Hours: |  |  |

S24 Business – Information on industry

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T31 | Populate database with information | 3 |  |
| T32 | Setup sql enquires | 1 |  |
| T33 | Mark out map | 2 |  |
| T34 | Set up buttons | 1 |  |
|  |  |  |  |
|  |  |  |  |
|  | Story Points: Total Hours: |  |  |

S25 Business – Information on a City

|  |  |  |  |
| --- | --- | --- | --- |
| Task ID | Task Description | Estimate | Taken |
| T35 | Populate database with information | 3 |  |
| T36 | Setup sql enquires | 1 |  |
| T37 | Mark out map | 2 |  |
| T38 | Set up buttons | 1 |  |
|  |  |  |  |
|  |  |  |  |
|  | Story Points: Total Hours: |  |  |