## Slide 1
Role 1 – visitor
Role 2 – General users
Role 3 – Students
Role 4 – Tourists
Role 5 – Businessmen
Role 6 – Administrators
System Roles

## Slide 2
Story 1
Guest – Welcome Page
As a guest, I should be able to find the welcome page, so that I can navigate to the login and registration portals.
Acceptance Criteria
Have a login page linked from the homepage
Have a registration page linked from the homepage
Accessible by URL
Story Points
1
Priority
M
Notes

## Slide 3
Story 2
Guest – Login Portal
As a guest, I should be able to find the login portal so that I can log into my account.
Acceptance Criteria
Have a login page linked from the homepage
Log in with the new account
Log in with existing account
Story Points
1
Priority
M
Notes

## Slide 4
Story 3
Guest – Navigate to Home Page
As a guest, I want to be able to navigate back to the homepage so I don’t get lost while navigating.
Acceptance Criteria
A link to the homepage is accessible from all pages
Accessing this link returns the user to the homepage
Accessible via URL
Story Points 1
Priority
S
Notes

## Slide 5
Story
4
Guest – Registration Portal
As a guest, I want to be able to create an account so that I can register an account with the system.
Acceptance Criteria
Required fields for name, unique username and password
Ability to specify user type
Optional fields for phone number, email address and residential address
Story Points
2
Priority
M
Notes

## Slide 6
Story 5
Guest – Summary Page
As a guest, I want to be able to access information relevant to my user group, so that I can get the information relevant to me.
Acceptance Criteria
Necessary synchronisation with the database
Displays information from categories dependant on the user’s user group.
Story Points
4
Priority
M
Notes

## Slide 7
Story 6
Student – City Information
As a student I want to be able to view city information so that I can plan recreational activities.
Acceptance Criteria
Able to view locations, names and descriptions of parks, zoos, museums malls and restaurants
Story Points
4
Priority
M
Notes

## Slide 8
Story
7
Student - Weather information for cities
As a student I want to be able to view the weather for each city so that I can plan around it accordingly.
Acceptance Criteria
Display summary of weather information for the city.
Display forecast data.
Story Points
4
Priority
C
Notes

## Slide 9
Story 8
Student – Library Information
As a student I want to be able to view library information so that I can find books for research.
Acceptance Criteria
- A page that displays all the public libraries in the city
- A page for each library that displays opening hours, address, etc.
Story Points
4
Priority
M
Notes

## Slide 10
Story 9
Student - Find Medical Services
As a student I want to be able to find medical services so that I can stay
Healthy.
Acceptance Criteria
Must be able to find nearby pharmacies, hospitals and doctors
Displays name of business, address, opening hours
Story Points
4
Priority
C
Notes

## Slide 11
Story 10
Student - University Information
As a student I want to be able to view course information from universities so that I can plan my degree.
Acceptance Criteria
A page that allows users to search by unit code, campus and course description.
Able to click a link on course page that adds that course to a list for the user.
Story Points
4
Priority
M
Notes

## Slide 12
Story 11
Student - Government Offices
As a student I want to be able to see information about government offices so that I can find branches and services.
Acceptance Criteria
A page that displays nearby government branches.
A page that allows users to search by service.
Story Points
4
Priority
C
Notes

## Slide 13
Story 12
Student - Public Transport Timetables
As a student I want to be able to access information on travel services so that I can plan my commute quickly and easily.
Acceptance Criteria
A page that displays public transport services by type.
Selecting a service type displays a selection of routes.
Selecting a route displays the relevant timetable.
Story Points
4
Priority
C
Notes

## Slide 14
Story
13
Student - Sort by Cost
As a student I want to be able to sort items where applicable by cost so that I can manage finances.
Acceptance Criteria
Able to order items by cheapest to most expensive.
Story Points
4
Priority
C
Notes

## Slide 15
Story 14
Student - Recommendations
As a student I want to be able to have items recommended to me based on my previous usage.
Acceptance Criteria
Able to “like” items.
Product remembers liked items and suggests to repeat and suggests similar items.
Story Points
4
Priority
C
Notes

## Slide 16
Story 15
Tourist - Information about hotels
As a tourist, I want be able to view hotel information so that I can compare hotels.
Acceptance Criteria
A link that shows a hotel list which can be sorted by various categories such as price, location, etc…
A link or button that directs the user to the hotel website to view further information and booking availability.
Story Points
4
Priority
M
Notes
the button for more detail and booking is not a core

## Slide 17
Story 16
Tourist - City information
As a tourist I want to be able to view city information, so that I can learn about the city.
Acceptance Criteria
A link that shows information of zoos, museums, restaurants, etc…
Story Points
4
Priority
M
Notes

## Slide 18
Story 17
Tourist - Information about transport
As a tourist, I want be able to see information about transport, so that I can make a travel route efficiently and effectively.
Acceptance Criteria
A link that provides transport information such as metro rail, bus, etc…
Users can make a virtual transport plan and save it
Keep uploading real time public transport information
Story Points
4
Priority
C
Notes
This page have a map

## Slide 19
Story 18
Tourist - Weather information for Cities
As a tourist I want to be able to view the weather for each city so that I can plan around it accordingly.
Acceptance Criteria
Display of weather information and forecasts.
Story Points
4
Priority
C
Notes

## Slide 20
Story 19
Tourist - Information about health care services
As a tourist, I want be able to know health care services nearby me, so that I do not need to worry about sickness during travel.
Acceptance Criteria
Users can find pharmacies and hospitals around their location
Story Points
4
Priority
C
Notes

## Slide 21
Story 20
Tourist - Information about travel services
As a tourist, I want be able to get information about travel services, so that I can get useful information like tourism products from travel agents or tour operators.
Acceptance Criteria
A link that provides information about travel agents and tour operators
Each content contains its description, address, contact number, etc…
Story Points
8
Priority
C
Notes

## Slide 22
Story 21
Business - Information on government offices
As a businessman, I want be able to see information on government offices so that I can visit them for business matters
Acceptance Criteria
List of available government institutions with link leading to further information
Option to get directions to the location
Story Points
4
Priority
W
Notes

## Slide 23
Story 22
Business - Information on transport services
As a businessman, I want be able to see information on transport services so that I can quickly plan a trip
Acceptance Criteria
Ability to input starting point and destination
Shows quickest route options between two locations using an API
Story Points
8
Priority
C
Notes

## Slide 24
Story 23
Business - Information on hotels
As a businessman, I want be able to see information on hotels so that I can find good accommodation for work
Acceptance Criteria
A list displaying available hotel options with links for booking and further information
List sorting options
Story Points
4
Priority
M
Notes

## Slide 25
Story 24
Business - Information on industry
As a businessman, I want be able to see information on an industry so that I can gain an overview of its current state
Acceptance Criteria
A link “Information on industry” is displayed for the information of the rising industry.
Clicking on the link displays current information of industry and future industry.
Story Points
4
Priority
M
Notes

## Slide 26
Story 25
Business - Information on a City
As a businessman I want to be able to view city information, so that I can learn about the city
Acceptance Criteria
A link that shows information of zoos, museums, restaurants, etc…
Each place provides information about what is on and promotions
Story Points
4
Priority
M
Notes

## Slide 27
Story 26
Business - Information on a City
As a businessman I want to be able to compare cities, so that I can decide on where is best for business
Acceptance Criteria
A link that compares information of zoos, museums, restaurants, etc…
Each place provides information about what is on and promotions
Story Points
4
Priority
M
Notes

## Slide 28
Story 27
Business - Weather information for Cities
As a businessman I want to be able to view the weather for each city so that I can plan around it accordingly
Acceptance Criteria
Display of weather information and forecasts
Story Points
4
Priority
C
Notes

## Slide 29
Story 37
Population and Maintenance of the Database
As an administrator I want to be able to create/update data so I can keep the system up to date
Acceptance Criteria
Button for updating data on each page
Manual insertion of static data where necessary
A separate page for creating new entries for entities which contains
  A selection box to select category (hotel, library, zoo, etc)
  Displays a different form for each category
  Checks for uniqueness and other constraints
Story Points
8
Priority
M
Notes

## Slide 30
Story 38
City Map Uploading
As an administrator I want to be able to upload a map of the city so that I can add maps to the system
Acceptance Criteria
Upload map button
Database synchronisation
Story Points
2
Priority
M
Notes

## Slide 31
Story 39
System Information Type Expansion
As an administrator I want to be able to expand on existing system information types so that I can extend the system's capabilities
Acceptance Criteria
Button for creating/updating system types
Relevant fields for creating/updating system types
Synchronisation with relevant database fields
Story Points
8
Priority
C
Notes

## Slide 32
Story 40
User Account Viewing
As an administrator I want to be able to view user accounts so I can view who is currently registered on the system
Acceptance Criteria
Button for viewing users
Up-to-date list of users
Option to refresh list
Story Points
4
Priority
C
Notes

## Slide 33
Story 40
Administrator – Database Creation
As a developer I want to create the database so that it can be filled with the relevant information.
Acceptance Criteria
Create database in sqlite
Creation of different tables for users, categories and information.
Addition of constraints for each field
Story Points
32
Priority
C
Notes

## Slide 34
Story 41
User Account Removal
As an administrator I want to be able to remove user accounts so that I can manage user access
Acceptance Criteria
Button for removing user accounts
Confirmation of action dialog
Synchronisation with user database
Story Points
4
Priority
C
Notes

## Slide 35
Story 41
Administrator Account Creation
As an administrator I want to be able to create/update an administrator account using a separate webpage so that I can manage administrator accounts
Acceptance Criteria
Button available only to administrators for creating/updating administrator user data
Relevant fields for creating/updating administrator user data
Synchronisation with relevant database fields
Story Points
4
Priority
M
Notes

## Slide 36
Story 42
Administrator Login
As an administrator I want to be able to login to my account to make changes to the website
Acceptance Criteria
Access to separate page from main users for logging in
Relevant synchronisation with database
Story Points
4
Priority
M
Notes

## Slide 37
Story 43
Tourist – Event Information
As a tourist, I want be able to see information about events and what’s on so that I can socialize and see the attractions.
Acceptance Criteria
A link that provides event information such as what’s on in the city.
Story Points
4
Priority
C
Notes
This page have a map